Complexity Proof Sketch

Proposition. The makespan-minimization Resource-Constrained Project Scheduling Problem (RCPSP) is strongly NP-hard.

Proof sketch. Consider the decision version of RCPSP: given a deadline D, determine whether there exists a feasible schedule with Cmax≤D. This problem is in NP because, given a candidate schedule, all precedence, resource-capacity, and deadline constraints can be verified in polynomial time.

Strong NP-hardness follows by polynomial reduction from 3-PARTITION, which is strongly NP-complete. Given 3m integers a1,…,a3m and B satisfying

i=13mai=mB,B4<ai<B2,

construct an RCPSP instance with 3m activities, each having unit processing time pi=1, no precedence constraints, and a single renewable resource of capacity B. Let the resource requirement of activity i be ri=ai, and set the deadline to D=m.

If the 3-PARTITION instance admits m triples, each summing to B, schedule the three corresponding activities simultaneously in one of the m periods. This yields a feasible RCPSP schedule with makespan m.

Conversely, suppose the RCPSP instance has a schedule with Cmax≤m. Since the total resource demand is mB and there are only m unit-length periods with capacity B, every period must use exactly B units of resource. Moreover, because

B4<ai<B2,

no period can contain four activities, while fewer than three activities cannot sum to B. Hence every period contains exactly three activities whose resource requirements sum to B. These groups therefore constitute a valid solution to the original 3-PARTITION instance.

Thus, RCPSP-DECISION is strongly NP-complete. Consequently, the corresponding makespan-minimization RCPSP is strongly NP-hard. □